BANSAGAR RESERVOIR FISHERIES ERP

Complete Phase-by-Phase AI Execution Prompts Guide (100% PHP Logic & Modern Architecture)

| Document Purpose: | Ready-to-execute sequential prompts for AI coding assistant / Antigravity |
| --- | --- |
| Methodology: | 6-Phase Incremental Architecture (Zero Logic & Calculation Missed) |
| Tech Stack: | React + Syncfusion + Dexie.js + Socket.IO + Fastify + PostgreSQL (UUIDv7) |
| Coverage: | All 11 Modules, 13 Masters, Weighing Floor, Dispatches, Wages Payroll & Reports |
| Instructions: | Copy and paste each phase prompt sequentially into the assistant. |

# Phase 1: Foundation, RBAC, Component Library, Dexie DB & 13 Masters

Execute this prompt first to scaffold the entire backend and frontend foundations, offline Dexie schemas, and all 13 Master configuration screens.

🤖 READY-TO-RUN EXECUTION PROMPT: PHASE 1 PHASE 1 EXECUTION PROMPT: FOUNDATION, MASTER HOC, UI LIBRARY, DEXIE DB & 13 MASTERS Please implement Phase 1 of the Bansagar Fisheries ERP according to the following strict technical requirements: 1. BACKEND FOUNDATION (Fastify + Prisma + PostgreSQL + UUIDv7): - Set up Fastify server in `backend/` with TypeScript, CORS, and Zod error handler. - Configure PostgreSQL with UUIDv7 generator function `generate_uuid_v7()`. - Implement Prisma schema for: * Administrator, AdministratorGroup, AdminPageMenu, GroupPermission (7 actions: canView, canAdd, canEdit, canDelete, canExport, canPrint, canLock). * GroupType (Govt Charges %), MainGroup (Samiti with Bank/IFSC), Fisherman (Code, Name, Major/Minor/Sawal Fees, Opening Balance, Bank/IFSC). * FishingPoint (Catching Ghats, distance Km, supervisor), ProcessingDepot, DestinationMarket (Delhi, Kolkata, Mumbai), Species (Rohu, Catla, Mrigal, Kalbasu, Aor, Sawal, Lanchi, Minor with default rates), PackagingTare (35-40kg crate, 2.5kg tare), Customer (Buyers), FleetVehicle (GPS ID, permit dates), Driver, Boat (Nav), and StoreGear (Jaal products). - Implement JWT authentication and `requirePermission(module, action)` middleware decorator. - Implement Socket.IO server attached to Fastify for real-time broadcasts. - Implement sync endpoints: `POST /api/v1/sync/push` (batch processor) & `GET /api/v1/sync/pull` (delta changes). 2. FRONTEND FOUNDATION (React + Vite + TypeScript + Syncfusion): - Set up React 18/19 SPA with Tailwind CSS and Syncfusion Essential JS 2 (`@syncfusion/ej2-react-*`). - Create Dexie.js database in `src/db/localDb.ts` matching all master tables and a `syncQueue` table for 100% offline CRUD. - Create Master HOC `src/hoc/withERPPage.tsx` handling: * RBAC permission check, global hotkeys (F1-F12, Esc, Ctrl+S), Tally-style Enter traversal (`handleEnterKeyTraversal`), offline status pill, pending outbox count, and `LiveSyncToggle` switch. - Create Reusable Atomic Component Library in `src/components/ui/`: * `ERPButton` (with permission & hotkey badge), `ERPNumericInput` (weights 0.000 & currency), `ERPTextInput`, `ERPDropdown`, `ERPAutoComplete`, `ERPDatePicker` (DD/MM/YYYY), `ERPDataGrid` (with Excel/PDF export & aggregates), `ERPDialog`, `ERPSwitch`, `ERPCard`. - Implement Socket.IO client hook `useRealtimeSync.ts` that updates Dexie and re-renders grids. 3. MASTER CRUD SCREENS (MENU 2): - Build all 13 Master pages wrapped with `withERPPage`: * GroupTypesPage, SamitisMainGroupPage, FishermenDirectoryPage, FishingPointsPage, ProcessingDepotsPage, DestinationMarketsPage, SpeciesCatalogPage, PackagingTarePage, CustomersBuyersPage, FleetVehiclesPage, DriversDirectoryPage, BoatsNavMasterPage, StoreGearJaalPage. - Every grid must support Excel export, search, pagination, and inline CRUD dialogs using custom `<ERP.../>` components.

# Phase 2: Live Weighing Floor, Digital Scale API, 8-Species Toll & Spot POS

Execute this prompt to build the core weighing floor engine, digital scale auto-reading, and retail cash counter.

🤖 READY-TO-RUN EXECUTION PROMPT: PHASE 2 PHASE 2 EXECUTION PROMPT: LIVE WEIGHING FLOOR, 8-SPECIES TOLL, SCALE API & SPOT POS Please implement Phase 2 of the Bansagar Fisheries ERP according to the following strict operational requirements: 1. WEB SERIAL API DIGITAL SCALE INTEGRATION: - Create `src/services/scaleService.ts` and `src/hooks/useWeighingScale.ts` using `navigator.serial`. - Connect to RS-232 / USB digital scale (9600-8-N-1) and continuously parse ASCII pulses (e.g. `ST,GS,+038.500kg`). - Implement weight stability lock (variance <= 50g over 3 pulses) and manual keyboard Numpad entry fallback with `entry_mode: "AUTO_SCALE" ¦ "MANUAL"`. 2. 8-SPECIES DAILY INTAKE TOLL (MENU 3): - Implement `DailyToll` (header: date, pointId, slipNo, addedBy, totalQty, totalWeight) and `DailyTollInfo` in Prisma & Dexie. - Build `PointArrivalManifestPage.tsx` (3.1) for gate inward arrival logging. - Build `QualitySortingPage.tsx` (3.2) for 3-tier grading (Fresh, Rotten, Spoiled). - Build `LiveWeighingFloorPage.tsx` (3.3): * Captures 8 species: Catla (Qty/Wt), Rohu (Qty/Wt), Mrigal (Qty/Wt), Kalbasu (Qty/Wt), Aor (Qty/Wt), Sawal (Qty/Wt), Lanchi (Qty/Wt), Local Minor (Wt). * Auto-calculates: `Total Major Qty = Cqty + Rqty + Mqty + Kqty`, `Total Major Wt = Cwt + Rwt + Mwt + Kwt`, `Total Net Wt = Gross - Tare`. * Implements Priority Rules A to E (Single species priority, 2-variant limit, odd crate staging). * 100% Keyboard-first: Numpad tare presets (Numpad 1 = 2.5kg Blue crate, Numpad 2 = 3.8kg Black tub, Numpad 0 = 0kg), Enter-key auto field advance. - Build `BachatTollPage.tsx` (3.4) for leftover mix pooled crate reconciliation. - Build `IntakeSlipsArchivePage.tsx` (3.5) with thermal slip reprint & Excel export. - Build `ChangeTollRatePage.tsx` (3.6) for purchase rate revisions. 3. 1-CLICK SCALE POS & BOX PACKAGING (MENU 4): - Build `OneClickScalePOSPage.tsx` (4.1): Scale weight triggers live Spot Invoicing OR Box Packaging with 1 click. - Build `SpotSalesCounterPage.tsx` (4.2): Cash drawer register, UPI settlement, and 0.1s thermal receipt print. - Build `ThermalLabelQueuePage.tsx` (4.3): 4x2 inch barcode printing (Box ID, Species, Grade, Net Wt, Timestamp). - Build `ReadyBoxInventoryPage.tsx` (4.4): Manifest of sealed boxes ready for truck dispatch.

# Phase 3: Cold Storage, Mass Balance & Intercity Dispatch Logistics

Execute this prompt to implement fish preservation, cold storage bay tracking, and wholesale fleet shipments to Delhi, Mumbai, and Kolkata.

🤖 READY-TO-RUN EXECUTION PROMPT: PHASE 3 PHASE 3 EXECUTION PROMPT: COLD STORAGE, MASS BALANCE & INTERCITY DISPATCH LOGISTICS Please implement Phase 3 of the Bansagar Fisheries ERP according to the following strict logistics requirements: 1. ICE PRESERVATION & COLD STORAGE (MENU 5): - Implement `ColdStorageCrate`, `ColdRoomBay`, and `ClosingToll` in Prisma & Dexie. - Build `FloorSweepClosingPage.tsx` (5.1) for end-of-shift unsold loose fish recording. - Build `IceCratesSealingPage.tsx` (5.2) for logging crushed ice crate ratios and sealing tags. - Build `BayManagementPage.tsx` (5.3) for visual cold storage bay inventory and temperature logs. - Build `MassBalanceReconciliationPage.tsx` (5.4) automating mathematical verification: * `Inward Catch Wt = Spot Sales Wt + Boxed Dispatch Wt + Cold Stock Wt + Scrap/Rotten Wt`. * Flags alert if discrepancy > 0.5%. 2. INTERCITY DISPATCH & FLEET LOGISTICS (MENU 6): - Implement `DispatchConsignment`, `DispatchBoxItem`, `TripSheet`, and `DeliveryChallan` in Prisma & Dexie. - Build `CreateShipmentPage.tsx` (6.1) selecting Origin Depot, Destination City (Delhi, Kolkata, Mumbai), Consignee Buyer, and adding sealed boxes. - Build `TripSheetAssignmentPage.tsx` (6.2) assigning Reefer Truck, Driver, Distance (Km), and Advance Freight cash. - Build `BarcodeLoadingVerifyPage.tsx` (6.3) with handheld 2D barcode scanner integration: * Green 'Ding' on correct box, loud buzzer alert on wrong-truck/wrong-city mismatch. - Build `GatePassChallanPage.tsx` (6.4) printing official 3-copy Delivery Challan, Gate Pass, and NIC e-Way Bill JSON generator (HSN 0302). - Build `TransitTrackingPage.tsx` (6.5) for destination delivery acknowledgment (POD), destination weight, and transit shrinkage claims.

# Phase 4: Commercial Billing, Customer Ledgers & Store Stocks

Execute this prompt to implement commercial invoicing for wholesale buyers and central depot gear inventory.

🤖 READY-TO-RUN EXECUTION PROMPT: PHASE 4 PHASE 4 EXECUTION PROMPT: COMMERCIAL BILLING, CUSTOMER LEDGERS & STORE STOCKS Please implement Phase 4 of the Bansagar Fisheries ERP according to the following strict accounting & store requirements: 1. COMMERCIAL BILLING & CUSTOMER ACCOUNTS (MENU 7): - Implement `CommercialInvoice`, `CustomerLedger`, `PaymentReceipt`, `CreditNoteClaim`, and `CashDeposit` in Prisma & Dexie. - Build `SpotInvoicesCashRegisterPage.tsx` (7.1) for counter invoice management and daily cash closure. - Build `WholesaleInvoicesPage.tsx` (7.2) generating wholesale commercial tax invoices from completed truck dispatches. - Build `CustomerLedgersPage.tsx` (7.3) with itemized statements (Billed, Paid, Claims, Outstanding Aging) and PDF/Excel export. - Build `PaymentReceiptsPage.tsx` (7.4) recording NEFT/RTGS/UPI/Cash remittances with bank UTR numbers. - Build `ShrinkageClaimsPage.tsx` (7.5) processing destination transit melting claims (1-2% tolerance) with Credit Notes. - Build `CashDepositedPage.tsx` (7.6) recording direct cash collections from fishermen and traders. 2. STORE & GEAR INVENTORY (MENU 9): - Implement `StoreInward`, `StoreInwardReturn`, `StoreOutward`, `StoreOutwardReturn` for nets (Jaal), twine, ice blocks, crates. - Build `StoreInwardPage.tsx` (9.1) & `StoreInwardReturnPage.tsx` (9.2) for supplier store purchases. - Build `StoreOutwardPage.tsx` (9.3) & `StoreOutwardReturnPage.tsx` (9.4) for gear issuance to fishermen/boats with ledger debiting.

# Phase 5: Fishermen & Samiti Payroll Engine (Wages, Advances, Bank Payout)

Execute this prompt to build the complete fortnightly fishermen wages calculator matching 100% of the legacy PHP formula.

🤖 READY-TO-RUN EXECUTION PROMPT: PHASE 5 PHASE 5 EXECUTION PROMPT: FISHERMEN & SAMITI PAYROLL ENGINE (WAGES & ADVANCES) Please implement Phase 5 of the Bansagar Fisheries ERP according to the following strict payroll & liability algorithms: 1. PAYROLL & WAGES ENGINE (MENU 8): - Implement `Wages`, `WagesItem`, `WagesAdvance`, `TransferredLiability`, and `LiabilityDeduction` in Prisma & Dexie. - Build `WagesSheetPage.tsx` (8.1) executing the exact fortnightly payroll formula: * Catch Weight Summation: `Major Wt = SUM(Catla + Rohu + Mrigal + Kalbasu)`, `Minor Wt = SUM(Local Minor)`, `Sawal Wt = SUM(Sawal)`. * Gross Earnings = `(Major Wt × MajorFee) + (Minor Wt × MinorFee) + (Sawal Wt × SawalFee)`. * Deductions = `(Gross × Govt Charges %) + Cash Advances + Liability Recovery Deductions`. * `Net Payable = Gross Earnings - Total Deductions`. - Build `FishermanAdvancesPage.tsx` (8.2) & `BulkAdvanceWagesPage.tsx` (8.3) for seasonal cash loans. - Build `SamitiAdvanceWagesPage.tsx` (8.4) & `SamitiWagesSheetPage.tsx` (8.5) for cooperative society consolidated statements. - Build `TransferredLiabilityPage.tsx` (8.6) & `LiabilityDeductionsPage.tsx` (8.7) for shifting debts between accounts. - Build `BankPayoutExportPage.tsx` (8.8) generating direct bank payment files (Account No, IFSC, Beneficiary Name, Net Amount) for 1-click NEFT batch upload.

# Phase 6: Executive Reports, Audit System & Legacy Data Migration

Execute this prompt for executive intelligence reports, audit locks, and automated MySQL to PostgreSQL migration.

🤖 READY-TO-RUN EXECUTION PROMPT: PHASE 6 PHASE 6 EXECUTION PROMPT: EXECUTIVE REPORTS, AUDIT LOCK & LEGACY DATA MIGRATION Please implement Phase 6 of the Bansagar Fisheries ERP according to the following final production requirements: 1. EXECUTIVE INTELLIGENCE & AUDIT REPORTS (MENU 10): - Build `ProductionYieldReportPage.tsx` (10.1), `MassProductionReconciliationReportPage.tsx` (10.2), `SamitiProductionReportPage.tsx` (10.3). - Build `InactiveFishermenReportPage.tsx` (10.4), `FishPercentAnalysisReportPage.tsx` (10.5), `FishermanLedgerStatementPage.tsx` (10.6). - Build `P1P2RegulatoryReportPage.tsx` (10.7) for Govt Fisheries Department statutory filings. - Build `OutwardDispatchSalesReportPage.tsx` (10.8), `OutwardLedgerReportPage.tsx` (10.9), `WagesAuditReportsPage.tsx` (10.10). - Build `CityProfitabilityReportPage.tsx` (10.11), `BoxTraceabilityReportPage.tsx` (10.12), `FleetPerformanceReportPage.tsx` (10.13). 2. SYSTEM ADMINISTRATION & SECURITY TOOLS (MENU 11): - Build `UserManagementPage.tsx` (11.1), `AdministratorRolesPage.tsx` (11.2), `PermissionMatrixPage.tsx` (11.3 - visual 7-action matrix). - Build `HardwareSettingsPage.tsx` (11.4 - scale baud rates & thermal printer endpoints). - Build `PeriodAuditLockPage.tsx` (11.5) & `ClosedDatesRegisterPage.tsx` (11.6 - permanent financial book lock). - Build `ApplicationSettingsPage.tsx` (11.7), `AuditLogsPage.tsx` (11.8), `TrashRecoveryPage.tsx` (11.9), `BulkActionsPage.tsx` (11.10). - Build `DatabaseToolsPage.tsx` (11.11 - yearly archiving & balance forwarding) & `ExcelImportCenterPage.tsx` (11.12). 3. AUTOMATED LEGACY DATA MIGRATION SCRIPT: - Create `backend/src/scripts/migrateLegacyData.ts` connecting to legacy MySQL `bansagar` database. - Convert all historical Fishermen, Samitis, Fishing Points, Species, Daily Tolls, Outward Dispatches, and Wages into PostgreSQL with UUIDv7, preserving all historical balances and relationships.